|  | EUROPEAN PARLIAMENT | 2009 - 2014 |
| --- | --- | --- |

<Commission>{LIBE}Committee on Civil Liberties, Justice and Home Affairs</Commission>

<RefProc>2010/0006</RefProc><RefTypeProc>(NLE)</RefTypeProc>

<Date>{16/02/2010}16.2.2010</Date>

<RefProcLect>*</RefProcLect>

<TitreType>DRAFT REPORT</TitreType>

<Titre>on the proposal for adoption of a Council regulation amending Decision 2008/839/JHA on migration from the Schengen Information System (SIS 1+) to the second generation Schengen Information System (SIS II)</Titre>

<DocRef>(COM(2010)0015 – C7-0000/2010 – 2010/0006(NLE)</DocRef>

<Commission>{LIBE}Committee on Civil Liberties, Justice and Home Affairs</Commission>

Rapporteur: <Depute>Carlos Coelho</Depute>

PR_NLE

Légende des signes utilisés

* Procédure de consultation *** Procédure d'approbation ***I Procédure législative ordinaire (première lecture) ***II Procédure législative ordinaire (deuxième lecture) ***III Procédure législative ordinaire (troisième lecture) (La procédure indiquée est fondée sur la base juridique proposée par le projet d'acte.)

Amendements à un projet d'acte

Dans les amendements du Parlement, les modifications apportées au projet d'acte sont marquées en italique gras. Le marquage en italique maigre est une indication à l'intention des services techniques qui concerne des éléments du projet d'acte pour lesquels une correction est proposée en vue de l'élaboration du texte final (par exemple éléments manifestement erronés ou manquants dans une version linguistique). Ces suggestions de correction sont subordonnées à l'accord des services techniques concernés. L'en-tête de tout amendement relatif à un acte existant, que le projet d'acte entend modifier, comporte une troisième et une quatrième lignes qui identifient respectivement l'acte existant et la disposition de celui-ci qui est concernée. Les parties reprises d'une disposition d'un acte existant que le Parlement souhaite amender, alors que le projet d'acte ne l'a pas modifiée, sont marquées en gras. D'éventuelles suppressions concernant de tels passages sont signalées comme suit: [...].

CONTENTS

Page

DRAFT EUROPEAN PARLIAMENT LEGISLATIVE RESOLUTION	5

EXPLANATORY STATEMENT	14

DRAFT EUROPEAN PARLIAMENT LEGISLATIVE RESOLUTION

on the proposal for adoption of a Council regulation amending Decision 2008/839/JHA on migration from the Schengen Information System (SIS 1+) to the second generation Schengen Information System (SIS II)

(COM(2010)0015 – C7-0000/2010 - 2010/0006(NLE)

(Consultation)

The European Parliament,

–	having regard to the Commission proposal to the Council (COM(2010)0015),

–	having regard to Article 74 of the Treaty on the Functioning of the EU, pursuant to which the Council consulted Parliament (C7-0000/2010),

–	having regard to Rules 55 of its Rules of Procedure,

–	having regard to the report of the Committee on Civil Liberties, Justice and Home Affairs and the opinion of the Committee on Budgets (A7-0000/2010),

1.	Approves the Commission proposal as amended;

2.	Calls on the Commission to amend its proposal accordingly, pursuant to Article 293(2) of the Treaty on the Functioning of the EU;

3.	Calls on the Council to notify Parliament if it intends to depart from the text approved by Parliament;

4.	Calls on the Council to consult Parliament again if it intends to amend the Commission proposal substantially;

5.	Instructs its President to forward its position to the Council and the Commission.

<RepeatBlock-Amend><Amend>Amendment		<NumAm>1</NumAm>

<DocAmend>Proposal for a regulation - amending act</DocAmend>

<Article>Recital 4</Article>

| Text proposed by the Commission | Amendment |
| --- | --- |
| (4) The Commission and the Member States should continue to cooperate closely during all steps of the migration in order to complete the process. A group of experts should be established to complement the current organisational structure. | (4) The Commission and the Member States should continue to cooperate closely during all steps of the migration in order to complete the process. In the Council conclusions on SIS II of 26-27 February 2009 and 4-5 June 2009, an informal body consisting of experts of the Member States and designated as the Global Programme Management Board was established to enhance cooperation and provide direct support from the Member States to the central SIS II project. A group of experts, called the Global Programme Management Board (GPMB), should therefore be formally established under this Regulation to complement the current organisational structure. In order to ensure efficiency and cost-effectiveness, the members of the GPMB should be permanent and their number should be limited. |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

It is important to formalise the GPMB in the legal basis. Its mandate should be clear and, in order to achieve efficiency and cost-effectiveness, it should be a permanent group of experts of a limited number.

</Amend>

<Amend>Amendment		<NumAm>2</NumAm>

<DocAmend>Proposal for a regulation - amending act</DocAmend>

<Article>Recital 6</Article>

| Text proposed by the Commission | Amendment |
| --- | --- |
| (6) A technical contingency plan for attaining SIS II functionalities should be foreseen. The description of the technical components of the migration architecture therefore should be adapted to allow for another technical solution regarding the development of Central SIS II. | (6) It is necessary to adapt the legal framework to allow for migration to possible alternative technical solutions in the event that tests demonstrate that SIS II cannot be successfully implemented. The description of the technical components of the migration architecture should be adapted to allow for another technical solution regarding the development of Central SIS II. Any technical solutions should be based on the best available technology, be cost-effective and be implemented in accordance with a clear timetable. It should be clear that the legal framework established by Decision 2007/533/JHA applies to all technical solutions. |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

In case the current tests of SIS II fail, the switch to an alternative scenario is a realistic option. The present legal text must take this into account. Given the experiences with the development of SIS II so far, it must be made clear that only solutions which are cost-efficient and have a clear timetable are acceptable. Decision 2007/533/JHA provides for a comprehensive framework as regards the handling of data, data protection and legal remedies. This framework should always apply and to any technical solution.

</Amend>

<Amend>Amendment		<NumAm>3</NumAm>

<DocAmend>Proposal for a regulation - amending act</DocAmend>

<Article>Recital 16 a (new)</Article>

| Text proposed by the Commission | Amendment |
| --- | --- |
|  | (16a) As the European Parliament is responsible as a co-legislator for the establishment, operation and use of SIS II as laid down in Regulation (EC) No 1987/2006 and Decision 2007/533/JHA, and as the migration is financed from the Union budget, for which the European Parliament is also co-responsible, the European Parliament should be integrated in the decision-making process concerning migration. A favourable opinion from Parliament, on the basis of information provided by the Commission on the test results, should be required before the switchover to a new Schengen Information System, |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

Matters relating to SIS II come under co-decision since 1 January 2005. The migration process is financed from the Community budget, for which Parliament is co-responsible. Therefore, the decisions concerning migration should no longer be taken by the Commission and or the Council excluding Parliament, but Parliament should be integrated in the decision-making process.

</Amend>

<Amend>Amendment		<NumAm>4</NumAm>

<DocAmend>Proposal for a regulation  - amending act</DocAmend>

<Article>Article 1 - point -1 (new)</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 1 - paragraph 1</Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
|  | (-1) Article 1, paragraph 1, shall be amended as follows: |
|  | "1. The Schengen Information System (SIS 1+), set up pursuant to the provisions of Title IV of the 1990 Schengen Convention, shall be replaced by a new system, the Schengen Information System II (SIS II) or any other technical solution which is based on the best available technology and is reasonable in terms of a clear timetable for its implementation and cost-effectiveness. The establishment, operation and use of the new system is regulated by Decision 2007/533/JHA." |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

In case the current tests of SISII fail, the switch to an alternative scenario is a realistic option. The present legal text must take this into account. Given the experiences with the development of SIS II so far, it must be made clear that only solutions which are cost-efficient and have a clear timetable are acceptable. Decision 2007/533/JHA provides for a comprehensive legal framework, in particular as regards data protection. This framework, should always apply and to any technical solution.

</Amend>

<Amend>Amendment		<NumAm>5</NumAm>

<DocAmend>Proposal for a regulation -amending act</DocAmend>

<Article>Article 1 - point -1 a (new)</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 1 - paragraph 1 a (new)</Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
|  | (-1a) In Article 1, the following paragraph shall be inserted: |
|  | "1a. In the event that the current SIS II project is discontinued and a different technical solution is applied, references to SIS II in this Decision shall be read as references to the technical solution applied." |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

The present revision of the migration instruments should take account of the fact that SIS II has not been tested successfully yet and that the Council retained SIS 1+ RE as the contingency plan until the tests defined in the milestones are accomplished. In case of a failure of the planned milestone tests, the switch to an alternative solution must be possible quickly and without delays caused by another revision of the legal framework. Therefore, the present proposal must make the legal text flexible to apply to any technical solution, not only to SIS II.

</Amend>

<Amend>Amendment		<NumAm>6</NumAm>

<DocAmend>Proposal for a regulation -amending act</DocAmend>

<Article>Article 1 - point 3</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 11 – paragraph 2</Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
| 2. The Member States participating in SIS 1+ shall migrate from N.SIS to N.SIS II using the interim migration architecture, with the support of France and of the Commission. | 2. The Member States participating in SIS 1+ shall migrate from N.SIS to N.SIS II using the interim migration architecture, with the support of France and of the Commission by 31 December 2011 at the latest. In the event that another technical solution as referred to in Article 11(5a) is implemented, that date may be changed in accordance with the procedure defined in Article 17(2). |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

The current legislation set the date for the completion of the migration at 30 September 2009, with the possibility for extension, through comitology, until 30 June 2010 at the latest. The Commission did use this and extended the date until 30 June 2010. The sunset clause should be kept. The new date should be in line with the current forecasts that SIS II will become operational by the end of 2011. The Commission should be granted some flexibility again to extend the date through comitology, in order to cover the possible need to switch from SIS II to an alternative scenario in case the tests fail.

</Amend>

<Amend>Amendment		<NumAm>7</NumAm>

<DocAmend>Proposal for a regulation - amending act</DocAmend>

<Article>Article 1 - point 3 a (new)</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 11 - paragraph 5</Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
|  | (3a) Article 11, paragraph 5 shall be amended as follows: |
|  | "5. The switchover foreseen in the migration process shall be carried out after the validation mentioned in Article 8(7) and after the European Parliament has delivered a favourable opinion on the basis of the information on the test results provided by the Commission in accordance with Article 71(4) of Decision 2007/533/JHA." |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

Matters relating to SIS II come under co-decision since 1 January 2005. The migration process is financed from the Community budget, for which Parliament is co-responsible. Therefore, the decisions concerning migration should no longer be taken by the Commission and/ or the Council excluding Parliament, but Parliament should be integrated in the decision-making process.

</Amend>

<Amend>Amendment		<NumAm>8</NumAm>

<DocAmend>Proposal for a regulation - amending act </DocAmend>

<Article>Article 1 - point 3 b (new)</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 11 - paragraph 5a (new)</Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
|  | (3b) In Article 11, the following paragraph shall be added: |
|  | "5a. The development of SIS II may be achieved by implementing an alternative technical solution." |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

Article 11, which describes the different steps of the actual migration, should contain a reference to a possible alternative scenario, in case the SIS II project is not successful.

</Amend>

<Amend>Amendment		<NumAm>9</NumAm>

<DocAmend>Proposal for a regulation - amending act</DocAmend>

<Article>Article 1 - point 4</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 17a – paragraph 1 </Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
| 1. Without prejudice to the respective responsibilities and activities of the Commission, France and the Member States participating in SIS 1+, a group of technical experts, called the Global Programme Management Board (hereinafter the "GPMB"), is hereby set up. The GPMB shall provide a forum for coordination of the central and national SIS II projects. | 1. Without prejudice to the respective responsibilities and activities of the Commission, France and the Member States participating in SIS 1+, a group of technical experts, called the Global Programme Management Board (hereinafter the "GPMB"), is hereby set up. The GPMB shall provide a forum for assistance to the central SIS II project. It should facilitate consistency and provide for coordination of the central and national SIS II projects. |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

The mandate of the GPMB should be more clearly defined, in order to enable it to contribute actively to the management of the development of the second-generation SIS and the migration process.

</Amend>

<Amend>Amendment		<NumAm>10</NumAm>

<DocAmend>Proposal for a regulation - amending act</DocAmend>

<Article>Article 1 - point 4</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 17a – paragraph 2 </Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
| 2. The GPMB shall be composed of a maximum of 10 experts. A maximum of eight experts and an equal number of alternates shall be designated by the Member States acting within the Council. Two experts and two alternates shall be designated by the Director General of the responsible Directorate-General of the Commission from among Commission officials. Other Commission officials with an interest in the proceedings may attend meetings of the GPMB. | 2. The GPMB shall be composed of a maximum of 10 members, who shall possess the ability to contribute actively to the development of the SIS II. A maximum of eight members and an equal number of alternates shall be designated by the Member States acting within the Council. A maximum of two members and two alternates shall be designated by the Director General of the responsible Directorate-General of the Commission from among Commission officials. Other Commission officials and experts from the Member States with an interest in the proceedings may attend meetings of the GPMB. |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

The GPMB should be composed of a limited number of permanent members. They should be experts, who possess the abilities and specific skills to achieve progress on the SIS II project.

</Amend>

<Amend>Amendment		<NumAm>11</NumAm>

<DocAmend>Proposal for a regulation - amending act</DocAmend>

<Article>Article 1 - point 5</Article>

<DocAmend2>Council Decision 2008/839/JHA</DocAmend2>

<Article2>Article 19 </Article2>

| Text proposed by the Commission | Amendment |
| --- | --- |
| (5) In Article 19, the last sentence is replaced by the following: | (5) In Article 19, the last sentence is replaced by the following: |
| "It shall expire on a date to be fixed by the Council, acting in accordance with Article 71(2) of Decision 2007/533/JHA." | "It shall expire on a date to be fixed by the Council, acting in accordance with Article 71(2) of Decision 2007/533/JHA, and in any event no later than on 31 December 2013." |

Or. <Original>{EN}en</Original>

<TitreJust>Justification</TitreJust>

The current legislation set the date for the completion of the migration at 30 September 2009, with the possibility for extension, through comitology, until 30 June 2010 at the latest. The Commission did use this and extended the date until 30 June 2010. The sunset clause should be kept. The new date should be in line with the current forecasts that SIS II will become operational by the end of 2011. The Commission should be granted some flexibility again to extend the date through comitology, in order to cover the possible need to switch from SIS II to an alternative scenario in case the tests fail.

</Amend>

</RepeatBlock-Amend>

EXPLANATORY STATEMENT

Introduction

Provisions on the establishment, operation and use of SIS II were agreed between the Council and the European Parliament in 2006 under co-decision and, in order to avoid any more delays, on first reading.

The legal instruments in question contain provisions to the effect that they will start applying to the Member States participating in the SIS I+ only as of the dates to be fixed by the Council, acting by the unanimity of its members representing the governments of the Member States participating in SIS I +. Before this can happen and the system starts operating, it must be fully tested with a view to assessing whether SIS II can work in accordance with technical and functional requirements such as robustness, availability and performance.

Only after the successful completion of all SIS II tests can we go for the next step: the migration of the SIS I+ users to the SIS II environment, where the switch-over should take place on the same date for all Member States - "one-shoot migration".

The initial plan was to have a migration of 15 Member States (the number at that time), during a process that should take around eight hours. Unfortunately, due to all the delays and the fact that the number of countries participating has almost doubled, the migration process has become much more complex and difficult, and more time will be required to load the network.

In order to provide the necessary tools to be able to deal with the high risk of service disruption during the mass switch-over, two legal instruments were approved in 2008 with a view to establishing the legal framework governing the migration, when the two systems will co-exist for a transitional period.

It was decided to create an interim technical architecture to allow the SIS I + and certain technical parts of the architecture of SIS II to operate in parallel for a limited transitional period. The aim was also to clarify conditions, procedures, responsibilities, the financing of the migration process and the substantive legal framework applicable during migration.

A new technical tool was introduced - a "converter" - to allow the successful conversion and synchronisation of data between SIS I+ and SIS II. The SIS I central system and the SIS II central system will be connected through the converter, which will enable them to process the same information and ensure that the Member States already successfully connected to the SIS II stay abreast of the others that are still connected to the SIS I+.

A new function - "the reverse mode" - has also been added in order to allow this interim technical architecture to work.

The operational start of SIS II will close the development phase and launch the beginning of the applicability of the SIS II legal basis. This being so, the migration phase has to be the final task under the development mandate for SIS II, which means that SIS II must have a development mandate valid, for the Commission, until the operational start of SIS II, to allow it to carry out all the tasks defined as preconditions in the SIS II legal instruments - including the correction of any bugs identified during the test phase - and to provide all necessary tools such as test platforms and resources, with the aim of delivering a system which works perfectly.

Migration proposals

The first legislative package, by which the Commission was entrusted with the development of the second-generation SIS, was valid until 31 December 2006 and later extended to 31 December 2008. The so-called migration instruments, Council Regulation (EC) 1104/2008 and Council Decision 2008/839/JHA, state that migration should be completed by 30 September 2009 at the latest. If necessary, the Commission was able to extend this date through comitology until the expiry of the migration instruments. The sunset clause sets the date for expiry at 30 June 2010.

The Commission made use of the option to postpone the date for completion of the migration via comitology until 30 June 2010. However, current forecasts indicate that migration will not be completed by mid-2010. Therefore, the Commission proposes to amend the migration instruments again before they expire.

The latest forecasts indicate that the migration could be completed by the end of 2011. The progress report on the development of SIS II, published by the Commission in October 2009, stated that the two so-called milestone tests for SIS II were scheduled for the fourth quarter of 2009 and summer 2010 respectively. In line with the Council conclusions of 4 and 5 June 2009, the current SIS II project is being continued, but a contingency plan (SIS 1+RE) is being kept in reserve for the period necessary to test SIS II.

It was on these grounds that the Commission presented a new package of proposals (COM(2009) 508 and 509) amending the two legal instruments on migration from the SIS I + to the second-generation SIS.

Entry into force of the Treaty of Lisbon

The effect of the entry into force of the new Treaty on 1 December 2010 on this package was as follows. The first part of the package, COM(2009)508, remained pending. It was listed in Annex 4 of the "omnibus" Communication of the Commission on "Consequences of the entry into force of the Treaty of Lisbon for ongoing inter-institutional decision-making procedures". The new legal basis under the Treaty of Lisbon is Article 74 TFEU. The applicable procedure continues to be consultation. The second part of the package, COM(2009)509, lapsed with the entry into force of the new Treaty. The Commission replaced it by a new proposal, COM(2010)15. The legal basis is also Article 74 TFEU, and the consultation procedure continues to apply.

Scope of the proposals

1. Deleting the sunset clauses

The conditions for migration will not be met by 30 June 2010. The last sentence in Article 19 of both instruments currently states that they shall expire "no later than on 30 June 2010".Therefore, the proposals aim first of all at modifying the sunset clauses of the instruments in order to prevent their expiry. The Commission proposes to delete the sunset clause completely, i.e. not to set a date for the expiry of the instruments at all.

The fact that the Commission is unable to propose a possible date for SIS II to start operating beggars belief and raises enormous doubts as to the way the project is being managed.

2. Introducing flexibility for developing SIS II via alternative technical solutions

According to the Commission proposal the modifications proposed would also cover the eventuality of a switchover from the SIS II project, should it not be completed successfully, to an alternative scenario such as SIS1+ RE.

To this end the Commission suggests modifying Article 4 and Article 10 paragraph 3 of the instruments and introducing the formula "to the extent necessary". These modifications would imply that the so-called converter, a technical solution which is exclusively linked to the SIS II project, is no longer considered as a compulsory technical component of the migration architecture.

3. Introducing the Global Programme Management Board (GPMB)

Furthermore, the Commission suggests incorporating the Global Programme Management Board (GPMB) in the legal instruments, via a new Article 17a. The GPMB is a group of 10 technical experts - eight from the Member States and two Commission officials. It was created in order to better coordinate the work of the Commission and the Member States during the migration process. In its conclusions of 4 and 5 June 2009on the further direction of SIS II, the Council had asked the Commission to enhance the IT management structure and to further integrate the GPMB into the management structure. Integrating it into the legal basis would also allow its administrative costs and travel expenses to be financed from the Community budget.

Position of the rapporteur

The rapporteur would like to point out that the European Parliament has already expressed regret on several occasions at the delays on the SIS II project. The last time it did so was on 22 October 2009, when adopting a resolution on the progress of Schengen Information System II and the Visa Information System. Once again, the European Parliament expressed deep concern at the delays in the start of operations of SIS II. It asked, also, to be informed by the Commission and the Council immediately after the completion of the milestone 1 test, which was originally planned for December 2009, about the test results and the future steps to be taken. Parliament also called for full transparency as regards the implementation process of SIS II.

Subsequently the milestone 1 test was postponed from December 2009 to the end of January 2010. The tests in January 2010 were not very successful; evaluation of the test results is still ongoing. Possibly the milestone 1 test will have to be repeated before final conclusions can be drawn.

The rapporteur makes the following recommendations:

-	Given the serious time delays and cost-overruns in the SIS II project, the legal basis should state that any technical solution must be based on the best available technology and comply with the criteria of a clear timetable and cost-effectiveness.

-	The sunset clause should remain. The Commission should be granted some flexibility to adapt the dates through comitology, in order to adapt the legal framework to an alternative scenario if the SIS II project is not successful.

-	It is essential to keep the migration process under parliamentary scrutiny. Parliament is the co-legislator for the SIS II legal basis; Parliament also forms part of the budgetary authority that supervises the migration, which is financed from the Community budget.

-	For the same reasons Parliament should no longer be excluded from decision-making as regards migration; before switching over to the new system Parliament should be fully informed on the test results and issue a favourable opinion.

-	As the date of completion of the migration process and the technical solutions are not yet certain, the legislator must ensure that the legal framework intended for SIS II applies, regardless of any potential technical problems which may determine the choice of the final technical solution.

The creation of the GPMB and its formal integration into the SIS II management structure can be seen as a positive step designed to enhance cooperation between the Members States and the Commission and, also, to provide direct Member State support to the central SIS II project. It is also important to limit the number of experts in order to ensure efficiency as well as cost effectiveness.

Should the SIS II project fail, Parliament reserves the right to invite the European Court of Auditors to carry out an in-depth audit on how the SIS II project was managed and the financial implications for the Community budget.